Cameron Simon

Jay Jatin

Nisha Verma

02-27-17

TPS Report

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tasks Description | Person Responsible | Time  Estimate | Risk Level | Percent Complete | Actual Time | Code Review |
| Functionality for Admin’s page such as Dashboard, and reports. | Nisha, Cam | 2 week | High | 50% | 3 weeks |  |
| Admin authentication running using Firebase | Jay, Cam, and Nisha | 1 week | High | 25% | 1 week |  |
| Functionality of Contractor dashboard and receiving | Jay, Nisha, and Cam | 7 days. | Medium | 25% | 1 weeks |  |

Comments:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_