Cameron Simon

Jay Jatin

Nisha Verma

03-06-17

TPS Report

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tasks Description | Person Responsible | Time  Estimate | Risk Level | Percent Complete | Actual Time | Code Review |
| Functionality for Admin’s page such as Dashboard, reports, and export csv file | Nisha, Cam | 2 week | High | 90% | 3 weeks |  |
| Simple chat app development using Firebase | Jay, Cam, and Nisha | 2 days | High | 100% | 3 days | Nisha, Cam, and Jay |
| Learn and Install AngularFire for connecting frontend to backend | Jay, Nisha, and Cam | 5 days. | Medium | 100% | 4 days | Nisha, Cam, and Jay |

Comments:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_