Cameron Simon

Jay Jatin

Nisha Verma

04-3-17

TPS Report

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tasks Description | Person Responsible | Time  Estimate | Risk Level | Percent Complete | Actual Time | Code Review |
| Finish functionality of Contractor login and logout. | Nisha, Cam,  Jay | 1 week | Med | 100% | 3 weeks |  |
| Finalizing testing to have it work with Firebase, Karma and Jasmine. | Jay, Cam, and Nisha | 2 weeks | High | 60% |  |  |
| Make Safety Training .html pages in Safety Training tab. | Jay, Nisha, and Cam | 5 days. | Medium | 75% |  |  |
| Finish Maintenance Document | Jay, Nisha, and Cam | 1 week | Low | 50 % |  |  |
| Set up automatic notifications for when a contractor needs to renew their safety training. | Jay, Nisha, and Cam |  | High | 50% |  |  |

Comments:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_