Cameron Simon

Jay Jatin

Nisha Verma

12-05-16

TPS Report

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tasks Description | Person Responsible | Time  Estimate | Risk Level | Percent Complete | Actual Time | Code Review |
| Getting resources set up such as Laptop, AWS server instances. | Jay | 2 hrs. | Low | 33.3% |  |  |
| Start researching and practicing PHP and Larval frame work. | Jay, Cam, Nisha | 1 week | Medium | 25% |  |  |
| Start making Mock up web pages for designing. | Jay, Cam, and Nisha | 10 hrs. | High | 10% |  |  |
| Update stories for Main Project | Jay, Nisha, and Cam | 30 min. | Medium | 100% | 1 hr. | Jay, Nisha, and Cam |

Comments:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_